## Slide 1: Sprint Review and Retrospective
SNHU Travel Project
-VaDesha James/ CS 250/ 08/19/2025

## Slide 2: Introduction
Purpose: Reflect on Scrum-Agile process in SNHU Travel project
Focus on:
-Roles applied
-User story completion
-Handling interruptions
-Communication & tools
-Agile evaluation

## Slide 3: Scrum Roles
- Product Owner: Prioritized backlog, clarified requirements
- Scrum Master: Facilitated meetings, removed obstacles
- Development Team: Designed, coded, and tested features
- Collaboration ensured continuous progress (Schwaber & Sutherland, 2020)

## Slide 4: Completing User Stories
- Broke down requirements into smaller, manageable tasks
- Delivered value incrementally (e.g., flight search before hotel booking)
- Stakeholders saw working features early
- Allowed feedback and reprioritization (VersionOne, 2020)

## Slide 5: Handling Interruptions
- New client request: Hotel amenity filters
- Product Owner reprioritized backlog
- Adapted without derailing progress
- Demonstrated Agile flexibility (Cohn, 2016)

## Slide 6: Communication
- Daily standups: Progress, plans, obstacles
- Example: “Completed flight testing, starting hotel booking, need clarification.”
- Sprint reviews & retrospectives → reflection & improvement
- Promoted transparency and collaboration

## Slide 7: Tools & Organization
•- Product backlog → aligned priorities
•- Burndown charts → tracked sprint progress
•- Agile events:
• Sprint planning → goal setting
• Standups → accountability
• Reviews/Retrospectives → feedback & improvement

## Slide 8: Evaluation & Conclusion
•- Pros: Flexibility, early delivery, improved collaboration
•- Challenges: Requires communication, shifting timelines
•- Agile best fit for evolving project needs
•- Recommendation: Expand Scrum-Agile within ChadaTech

## Slide 9: References (APA)
•Cohn, M. (2016). User stories applied: For agile software development. Addison-Wesley.
•Schwaber, K., & Sutherland, J. (2020). The Scrum guide: The definitive guide to Scrum: The rules of the game. Scrum.org.